GOVERNMENT OF KHYBER PAKHTUNKHWA

SCIENCE & TECHNOLOGY AND

INFORMATION TECHNOLOGY DEPARTMENT

# Establishment of School of Technology in Government Technical Institute in Tribal District Khyber

# Draft PC-1

| ADP No. | Forum & Date of Approval | Total Cost |
| --- | --- | --- |
| 925-190248 | DDWP | Rs: 71.08 Million |
|  | Dated: | June 2020 |
|  | Total Duration | 36 Months |

PREPARED BY:

DIRECTORATE OF SCIENCE & TECHNOLOGY

GOVERNMENT OF KHYBER PAKHTUNKHWA

JUNE 2020

GOVERNMENT OF KHYBER PAKHTUNKHWA

SCIENCE & TECHNOLOGY AND INFORMATION TECHNOLOGY DEPARTMENT

| S.No | Description | Detail |
| --- | --- | --- |
| 1 | Name of the project | Establishment of School of Technology in Government Technical Institute Shalman in Tribal District Khyber |
| 2 | Location | Landikotal, Tribal District Khyber |
| 3 | Authorities responsible for: Sponsoring Execution Operation and maintenance | ST&IT Department, Government of Khyber Pakhtunkhwa Directorate of Science & Technology. Directorate of Science & Technology |
| 4 | Plan provision If the project is included in the medium term/five year plan, specify actual allocation. If not included in the current plan, what warrants its inclusion and how is it now proposed to be accommodated. If the project is proposed to be financed out of block provision, indicate: iii.i) Total block provision iii.ii) Amount already committed iii.iii) Amount proposed for this project iii.iv) Balance available Provision in the current year ADP 2019-20 | N/A N/A N/A The scheme has been reflected in ADP 2019-20 with total cost of 100.0 Million with an allocated amount of Rs. 3.0 Million |
| 5 | Project objectives and its relationship with sector objectives The objectives of the sector/sub sector as indicated in the medium term/three year plan be reproduced. Indicate objectives of the project and develop a linkage between the proposed project and sectoral objectives. | The rapid technological developments have led to radical changes across Pakistan. the new technologies are rapidly replacing the old one. As the new technologies are knowledge intensive, there is strong need to enhance and upgrade skill levels from the gross root level to higher education. The paradigm shift from semi-skilled economies to the knowledge based economies has put greater premium on technological education and trainings. The law and order situation in merged areas during the recent years of turmoil caused by the war on terror resembles that of late nineteenth century situation which it faced after Afghan War. The socio-economic situation of merged areas cannot be changed with ordinary procedures and methods. It is difficult to provide advance education at the doorsteps. Due to large amount of financial and logistical resources required to provide such facility at the doorsteps, it is feasible to provide quality education at District and Tehsil Levels. The centralized education facility arrangement can bring better results instead of providing security to each school at far flung areas. The broader objective of the project is to operationalize builing of the defunct Government Technical Institute Shalman Tribal District Khyber since 2001, and transform it a modern market based state-of-the art technology and skill education institute which will strengthen the capacity of local graduates all away from Tribal District Khyber and other associated districts. The project is part of the larger SkillUp KP programme which aims to provide for local, national and international highly skilled workforce. OBJECTIVES OF THE PROJECT: Rejuvenation of building defunct Technical College Shalman. To promote technology oriented skills by providing short, medium and long term courses at State-of-the-Art School of Technology. To enhance the efficiency of the almost 200 professionals per year by developing their capacity over new technology tools. To build a highly skilled workforce from merged and other districts with efficient, productive and service oriented in the field of technology. To promote & stimulate economic growth through new technologies from gross root level. To equip the fresh graduates/unemployed graduates on latest technologies required for industry market. Maintain current technology hardware, software and network infrastructure so that it is reliably available. |
| 6 | Description, technical parameters, technology transfer aspects, required equipment and physical infrastructure: Describe the project and indicate existing facilities in the area and summary of total cost Provide technical parameters i.e. input and output of the project. Also discuss technological aspect of the project. Summary of Total Cost | The advances in technology, communication and information sharing have made our understanding of and interaction with the people across the globe a click away. Sharing knowledge, concerns, policies and practices has been and continues to be revolutionized through technology, media and leadership of many individuals in neighbourhood, governments and institutions. School of Technology Shalman will expand the technology oriented teaching and research base by integrating a focus on economic and social development for the youth of Tribal District Khyber. This will be achieved phase wise from initiating Short Term Courses and certification programs, professional development, applied and transactional research, degree programmes, etc. The school has been constructed by the Communication and Works Department, the building was handed over to the Technical Education Department of the erstwhile FATA Secretariat in June 2001. Since then the two-storey building is defunct and not operational. It is building, with a covered area of 14,041 square feet, comprises two big halls, two workshop rooms, two examination halls, a library, two classrooms, office for the principal and a staff room. The school will make major contribution to students learning and will provide students opportunities to acquire the essentials skills in the field of technology. Students will be exposed to a transdisciplinary and transactional learning and research environment that is reflective of multiple perspectives and based on the application of such learning in both academic and non-academic sectors. This environment will provide students to enhance their skills on new technology tools. The school is being established under the SkillUp Programme of DoST and under one of the broader areas of Human Resource development of Science, Technology and Innovation policy. The project has been planned to be executed phasewise. Phase-I: In phase-I, the defunct school building will be renovated and all other infrastructure required for operationalization of the school will be completed. Short Terms technology oriented courses for but not limited to one or two weeks on need and demand basis will be initially offered. Short Term courses will be focused on essential areas regarding ability skills, technology trainings, research trainings, S&T funds generation, introduction to incubation/acceleration pitching. Advertisemnt will be floated in the newspaper for call up for admission. Shortlisting will be done through academic procedure or hiring of testing service to enhance skills of not only merged areas but also to attract the province students to seek skilled activity based technology upto current market trends and requirements. Consultant will hired for demand and need based hands on training/certification for short term basis. Master planning for sustainability, revenue generation, etc. will be prepared in Phase-I. Phase-II: After successful completion of phase-I, the Six Months and Diploma courses in Technology oriented skills development and research and innovation will be offered to empower the local population with problem solving skills. Phase-III: Degree programs will be started with a self sustainable model to promote education reforms in merged areas. A research unit will be established to provide for the research needs of the students and also help startups and entrepreurs get tech, market and other research supports. Selection of Students: Advertisement will be floated in the public newspaper for selection of students with their relevant qualification in the field for which courses are offered. Separate Quota will be fixed for merged area students as per approval of the Project Management Committee. Entry Test through DoST resources or any one of Testing Service will be conducted for selection students inline with the threshold approved through the Project Management Committee. Top twenty students in merit list will be initially selected for short courses in each field. Testing Service Fee will be paid through this project. ANNEXURE-I |
| 7 | Cost estimates a) Indicate date of estimation of Project cost. Basis of determining the capital cost be provided. It includes market survey, schedule rates, estimation on the basis of previous work done etc. b) In case of revised projects, provide: History of project approval, cost and ADP number. Item-wise, year-wise actual expenditure and Physical progress done. Provide revised year-wise estimation of physical activities and cost. |  |
| 8 | Annual operating and maintenance cost after completion of the project: (Item-wise annual operating cost) | Annual Recurring Charges after the completion of project is approximate 19.00 Million |
| 9 | Vehicle | 03 vehicles are required for the project. 01 coaster and 01 Hiace Van will provide Pick and Drop to Students and Staff. 01 vehicle will be used by the project staff including the head of the school.. |
| 10 | Financial plan and mode of financing: a) Equity: Indicate the amount of equity to be financed from each source : Sponsors own resources Federal government Provincial government DFI's/banks General public Foreign equity NGO’s/beneficiaries Others b) Debt Indicate the local & foreign debt, interest rate and grace period and repayment period for each loan separately. The loan repayment schedule is also annexed. Grants along with sources Weighted cost of capital | The project will be completely financed by Provincial Government of Khyber Pakhtunkhwa) N/A |
| 11 | Benefits of the project: Employment generation (direct and indirect) Environmental impact | Build School of Technology: The building of the school of technology will have a propounding positive effect on the community. It will provide opportunities for young individuals to improves their lives and those of their families. It will have income generating spinoffs for the area. It will contribute a small part to addressing the dire need for technology education in Shalman, where lack of skills prevents many gaining meaningful employment. There are dedicated representatives on the site who are trusted by authorities and local community members and the desires of the youth are for a chance at further educating themselves. Institutional Knowledge: From area like Shalman, the community consist of the very educated resources in the filed of engineering and also earned community trust. They have deep understanding of the needs, and have built relationship with all key stakeholders. In particular, they have an understanding of and respect traditional structure and protocols of the local society. Many similar projects failed because “outsiders’ had little or no understanding of the the local customs and traditions. Enterprising is the key to Success: The School of Technology, in order to be successful, will need to benefit the whole community. Many entrepreneurship opportunities to open small medium enterprise business. These need to be fostered and encouraged in order to secure long-term community buy in and contribute to enhancing livelihoods in the area. Direct: Since the project aims to establish School of Technology, School staff will be hired through project policy. In Direct: Trainings for Short Terms Courses will be outsourced which will generate indirecto employment. The building has been constructed at shalman which is 20 Kilometer away from main Peshawar Torkhum Highway. Operationalization of this school, the project would have positive impact on the local community and masses of that specific areas. |
| 11 | Implementation schedule (Indicate starting and completion date of the project) Implementation Methodology | (i) Date of Start: 01/07/2019 (ii) Date of Completion: 30/06/2022 SEE ANNEXURE |
| 12 | Management structure and manpower requirements: Administrative arrangements for implementation of project. The manpower requirements by skills during execution and operation of the project are provided. Detail job description of Man Power required Justification for increase in salaries of the current working staff Justification of new staff required | The Project will be implemented under the overall supervision of Directorate of Science and Technology. Within 1 to 2 months after the approval of the project. See Annexure - VI |
| 13 | Miscellaneous items required for the project | See Annexure - (detailed cost estimation) |
| 14 14 | Review Committee Sign In Prepared by: Reviwed by: Forwarded by: iv. Checked by: v. Approved by: | The following Project Management Committee will review the performance of the project. Director – S&T Additional Director - DoST Representative of ST&IT Department Incharge of the School of Technology Representative of Directorate of Eductaion Merged Areas Representative of Directorate of Higher Education. Representative of Technical Education and Vocational Training Authority (TEVTA). TORs of Project Management Committee: To review the progress of the project activities inline with objectives and desired outcomes. To provide guidance to the project in order to ensure alignment with the strategic direction and to approve workplan and operational plan. To review and provide feedback on the planning of activities and approve changes on need basis,including criteria for recruitment of staff. To finalize the courses on demand/need basis. To facilitate the activities of the project and the cooperation of all stakeholders in the implementation To provide guidance as to how bottlenecks and challenges in implementation of the project Any other with the approval of the committee. _______________________ Mr. Zia Ullah Khan, Manager Networks/Systems ____________________ Mr. Bilal Jabbar, Additional Director _____________________ Dr. Khalid Khan, Director S&T _______________________ Mr. Abdul Basit, Chief Planning Officer, ST&IT Department. Mr. Mukhtiar Ahmad Secretary to Government of Khyber Pakhtunkhwa, ST&IT Department. |

ANNEXURES

Annexure – I

| SUMMARY OF TOTAL COST |
| --- |
| S.No | Description | Total Cost (in Rs) | Total Cost (In Million) |
| 1 | Hardware | 10,300,000 | 10.300 |
| 2 | Electric/Power Equipment | 5,255,000 | 5.255 |
| 3 | Furniture | 21565000 | 21.565 |
| 4 | School Operational Equipment | 719,000 | 0.719 |
| 5 | Consultancy for Advance Level Courses/Certification | 6,000,000 | 6.000 |
| 6 | Operational Expenditure | 7040000 | 7.04 |
| 7 | Human Resource | 15801000 | 15.801 |
| 8 | Vehicles | 1300000 | 1.300 |
| 9 | Hostel Facility | 3,100,000 | 3.100 |
|  | Total Cost | 71080000 | 71.08 |

Annexure – II

| HARDWARE / SOFTWARE |
| --- |
| S.No | Description | Unit Price | Qty | Total Cost | Total Cost (In Million) |
| 1 | Laptop | 100,000 | 2 | 200,000 | 0.200 |
| 2 | Computer Desktop | 80,000 | 20 | 1,600,000 | 1.600 |
| 3 | UPS for Desktop Computers | 25,000 | 20 | 500,000 | 0.500 |
| 4 | Laser Jet Printers | 50,000 | 5 | 250,000 | 0.250 |
| 5 | Interactive Screens | 750,000 | 2 | 1,500,000 | 1.500 |
| 6 | Scanner Heavy Duty | 100,000 | 2 | 200,000 | 0.200 |
| 7 | Wireless Access Points | 10,000 | 5 | 50,000 | 0.050 |
| 8 | Mid range Servers | 500,000 | 2 | 1,000,000 | 1.000 |
| 9 | Network Rack | 300,000 | 1 | 300,000 | 0.300 |
| 10 | Manageable switches | 75,000 | 2 | 150,000 | 0.150 |
| 11 | Patch Panels | 25,000 | 2 | 50,000 | 0.050 |
| 12 | Networking | 500,000 | 1 | 500,000 | 0.500 |
| 13 | Network tools | 100,000 | 1 | 100,000 | 0.100 |
| 14 | Other Necessary Hardware | 300,000 | 1 | 300,000 | 0.300 |
| 15 | IP Cameras | 75,000 | 10 | 750000 | 0.750 |
| 16 | Wiring of IP Camers | 5,000 | 10 | 50000 | 0.050 |
| 17 | Video Survaillance NVR | 150,000 | 1 | 150,000 | 0.150 |
| 18 | Smart LED for Monitoring | 75,000 | 2 | 150,000 | 0.150 |
| 19 | Long Haul Wireless Connectivity Equipment | 1,000,000 | 1 | 1,000,000 | 1.000 |
| 20 | Interactive Softwares for Electrical and Mechnical trainings | 1,000,000 | 1 | 1,000,000 | 1.000 |
| 22 | Softwares | 500,000 | 1 | 500,000 | 0.500 |
|  | Sub Total |  |  | 10,300,000 | 10.300 |

Annexure – III

| SHORT TERM COURSES |
| --- |
| S.No | Items | Total Cost |
| 1 | Advance Level Short Terms Courses/certification in Technology based lastest industry trends | 2000000 |
| 2 | Testing Services 6 batches | 1000000 |
| 3 | Training Certifications for successful students | 1000000 |
| 4 | Training Materials | 1000000 |
| 5 | Master Planning & Detail Desiging | 1000000 |
|  | Total Cost | 6000000 |

Essential Courses:

    - Design Thinking

    - Professional Communication

    - Digital Citizenship

    - Leadership/Entrepreneurship

    - Innovation Thinking Methods

    - Introduction to ST&IT

    - any other need/demand based

Technology Pathways:

Agriculture, Education, Heath, Power, Energy including Renewable Energy (water, wind, solar) etc, Data Science, Manufacturing, Defence, Supply Chain, Logistic, Internet of things, , Minerals, , Oil & Gas, Forest, NTFP or any other need/demand based as recommended by the Project Management Committee.

Annexure – IV

| FURNITURE |
| --- |
| S.No | Description | Unit Price | Qty | Total Cost | Total Cost in Million |
| 1 | Renovation/Maintenance of shalman building | 20220000 | 01 | 20.220 | 20.220 |
| 2 | Tables for Classroom | 30,000 | 5 | 150,000 | 0.150 |
| 3 | Cabinets for Classroom | 20,000 | 5 | 100,000 | 0.100 |
| 4 | Classrooms Chairs | 5,000 | 100 | 500,000 | 0.500 |
| 5 | Office Tables | 20,000 | 3 | 60,000 | 0.060 |
| 6 | Office Chairs | 15,000 | 3 | 45,000 | 0.045 |
| 7 | Visiting Chairs | 7,000 | 10 | 70,000 | 0.070 |
| 8 | Beans bags | 5,000 | 4 | 20,000 | 0.020 |
| 9 | 3 Seater Sofa Set for Office | 50,000 | 2 | 100,000 | 0.100 |
| 10 | Other Necessary furniture Items | 300,000 | 1 | 300,000 | 0.300 |
|  | Sub Total |  |  | 21565000 | 21.565 |

Note: At Serial #1 the Estimates for Renovation/Maintenance of Shalman Building has been gathered through survey conducted by Work Services Department (Report Annexed)

Annexure – V

| Electricity Equipment |
| --- |
| S# | Item Description | Unit Cost | Qty | Total (in Rs) | Total (in Million) |
| 1 | Diesel generator 100KVA | 3000000 | 1 | 3000000 | 3.000 |
| 2 | AMS/ATS Panel 03 Pole | 500000 | 1 | 500000 | 0.500 |
| 3 | Sound Proof Canopy | 250000 | 1 | 250000 | 0.250 |
| 4 | Spare for 4000 Hours of Operations | 150000 | 1 | 150000 | 0.150 |
| 5 | Fencing of Genset with Fiber Roof | 200000 | 1 | 200000 | 0.200 |
| 6 | Diesal Tank with Manual Pump | 50000 | 1 | 50000 | 0.050 |
| 7 | Jerry Cans for Diesel | 5000 | 1 | 5000 | 0.005 |
| 8 | Installation, Commission, electrical wiring, earthing, etc. | 100000 | 1 | 100000 | 0.100 |
| 9 | 10 KVA Inverter/UPS with installation | 1,000,000 | 1 | 1,000,000 | 1.000 |
|  | Total |  |  | 5255000 | 5.255 |

Annexure – VI

| VEHICLES |
| --- |
| S.No | Description | Unit Cost | Qty | Total Cost | Total Cost in Million |
| 1 | suzuki Van | 1200000 | 1 | 1200000 | 1.200 |
| 2 | Registration | 100,000 | 01 | 100000 | 0.100 |
|  | Sub Total | 1300000 |  | 1300000 | 1.300 |

Annexure – VII

| HOSTEL FACILITY |
| --- |
| S.No | Description | Unit Cost | Qty | Total Cost | Total Cost in Million |
| 1 | Renovation for Hostels Rooms | 500,000 | 1 | 500,000 | 0.500 |
| 2 | Furniture for Hostel Rooms (Study Table, Bed, Matrices, etc ) | 50,000 | 30 | 1,500,000 | 1.500 |
| 3 | Common Room Facilities (furniture, LED, etc.) | 200,000 | 2 | 400,000 | 0.400 |
| 4 | Prayers Rooms Facilities (Prayer Mate, Quran Majeed, etc) | 100,000 | 1 | 100,000 | 0.100 |
| 5 | Cafeteria Faiclities (Cooking Stoves, Hardware, etc.) | 300,000 | 1 | 300,000 | 0.300 |
| 6 | Freezer | 100,000 | 1 | 100,000 | 0.100 |
| 7 | Toiletries Stuff | 200,000 | 1 | 200,000 | 0.200 |
|  | Sub Total |  |  | 3,100,000 | 3.100 |

Annexure – VIII

| OPERATIONAL EXPENDITURES |
| --- |
| S.No | Description | Total Cost (in Rs.) | Total Cost (in Million) |
| 1 | Internet Bandwidth | 2,000,000 | 2.000 |
| 2 | Utility Bills | 1,000,000 | 1.000 |
| 3 | POL | 900000 | 0.900 |
| 4 | Other Service Rendered | 5,000,00 | 0.500 |
| 5 | Office Stationary | 300000 | 0.300 |
| 6 | Repair of Vehicle | 15,0000 | 0.150 |
| 7 | Computer Stationary | 200000 | 0.200 |
| 9 | Contigencies | 90000 | 0.090 |
| 10 | Advertismenet/Publicity | 500000 | 0.500 |
| 11 | Workshop/Seminars | 500000 | 0.500 |
| 12 | TA/DA | 200000 | 0.200 |
| 13 | Maiantenance if Generator | 200000 | 0.200 |
| 14 | Secuirty Walk Through Metal Detector | 500000 | 0.500 |
|  | Total | 7040000 | 7.04 |

Annexure –IX

| SCHOOL OPERATIONS EQUIPMENT |
| --- |
| S# | Item Description | Unit Cost | Qty | Total (in Rs) | Total in (in Million) |
| 1 | First Aid Box containing all medical emergency items. | 20000 | 2 | 40000 | 0.04 |
| 2 | Dust Bin | 1000 | 10 | 10000 | 0.01 |
| 3 | Water Dispenser for Students | 25000 | 2 | 50000 | 0.05 |
| 4 | Dinner Set (Marble/Porcelain) Good Quality | 20000 | 2 | 40000 | 0.04 |
| 5 | Water Set | 2000 | 5 | 10000 | 0.01 |
| 6 | Wheel Chair | 20000 | 3 | 60000 | 0.06 |
| 7 | Spare Glasses | 200 | 24 | 4800 | 0.0048 |
| 8 | Wall clocks | 5000 | 3 | 15000 | 0.015 |
| 9 | Jay Namaz (Prayer Mat) | 1000 | 10 | 10000 | 0.01 |
| 10 | School Building Logo | 50000 | 3 | 150000 | 0.15 |
| 11 | Artificial Plants with Steel Containers full of gravel | 5000 | 20 | 100000 | 0.1 |
| 12 | Aluminum Folding Ladder 8 ft | 12000 | 2 | 24000 | 0.024 |
| 13 | Rubber Water Pipe 200 M | 125 | 200 | 25000 | 0.025 |
| 14 | Floor cleaning scrubber machine: Min Power 1200W | 40000 | 2 | 80000 | 0.08 |
| 15 | Automatic Air Freshener | 4000 | 6 | 24000 | 0.024 |
| 16 | Wiper | 500 | 5 | 2500 | 0.0025 |
| 17 | Fire extinguishers | 5000 | 4 | 20000 | 0.02 |
| 18 | Generator Log Book | 2000 | 2 | 4000 | 0.004 |
| 19 | Cutlery | 4000 | 5 | 20000 | 0.02 |
| 20 | Exit Sign Board & Light | 6000 | 5 | 30000 | 0.03 |
|  | Total |  |  | 719300 | 0.7193 |

Annexure – X

| RECURRING EXPENDITURES (BREAKUP OPEX) |
| --- |
| S.No | Description | Unit Cost | Qty | Total Cost / Month | Total Cost for 36 Months (in Rs.) | Total Cost for 36 Months (in Million) |
| 1 | Utility Bills | 50000 | 1 | 50000 | 1800000 | 1.800 |
| 2 | Office Stationary | 15000 | 1 | 15000 | 540000 | 0.540 |
| 4 | Computer Stationary | 10000 | 1 | 10000 | 360000 | 0.360 |
| 5 | Internet WiFi USB | 5000 | 5 | 25000 | 900000 | 0.900 |
| 6 | Internet Bandwidth and Connectivity (Wireless, Microwave, etc.) | 75000 | 1 | 75000 | 2700000 | 2.700 |
| 7 | POL for Vehicle & Generator | 50000 | 1 | 50000 | 1800000 | 1.800 |
| 8 | TA/DA | 10000 | 1 | 10000 | 360000 | 0.360 |
| 9 | Contigengies | 5000 | 1 | 5000 | 180000 | 0.180 |
| 10 | Hostel Rent | 50000 | 1 | 50000 | 1800000 | 1.800 |
| 11 | Hostel Utility Bills | 50000 | 1 | 50000 | 1800000 | 1.800 |
| 12 | Internet Faiclity at Hostels | 20000 | 1 | 20000 | 720000 | 0.720 |
|  | Total | 360000 | 12960000 | 12.96 |

Annexure-XI

| HUMAN RESOURCE |
| --- |
| S.No | Description | BPS | No of Posts | Pay per Month | Year 1 Salary | Year 2 Salary | Year 3 Salary | Total 3 Years Salary | In Millions |
| 1 | Network/System Administrator | 17 | 1 | 90000 | 1,080,000 | 1,134,000 | 1,188,000 | 3,402,000 | 3.402 |
| 2 | Assistant | 16 | 1 | 60,000 | 720,000 | 756,000 | 792,000 | 2,268,000 | 2.268 |
| 3 | Computer Operator | 16 | 1 | 60,000 | 720,000 | 756,000 | 792,000 | 2,268,000 | 2.268 |
| 4 | Interns | 10 | 3 | 25,000 | 900,000 | 915,000 | 930,000 | 2,745,000 | 2.745 |
| 5 | Driver | 5 | 1 | 20,000 | 240000 | 252000 | 264600 | 732000 | 0.732 |
| 6 | Naib Qasid | 03 | 01 | 20,000 | 960,000 | 972,000 | 984,000 | 732000 | 0.732 |
| 7 | Sweeper (school/Hostel) | 03 | 02 | 20,000 | 960,000 | 972,000 | 984,000 | 1458000 | 1.458 |
| 8 | Chokidar | 03 | 02 | 20,000 | 960,000 | 972,000 | 984,000 | 1458000 | 1.458 |
| 9 | Chowkidar for Hostel | 03 | 01 | 20,000 | 480,000 | 492,000 | 504,000 | 738000 | 0.738 |
|  | Sub Total |  | 25 |  | 10,020,000 | 10,311,000 | 10,602,000 | 15801000 | 15.801 |

Annexure-XI

| YEARWISE BREAKUP |
| --- |
|  | Head of Account | Year-1 | Year-2 | Year-3 |
|  |  | (2019-2020) | (2020-21) | (2021-22) |
| S.No |  | Rs. | Rs. | Rs. |
| 1 | Pay of Staff | 5267000 | 5267000 | 5267000 |
| 2 | Furniture | 21565000 | - | - |
| 3 | Hardware | 10,300,000 |  |  |
| 4 | Consultancy for short term courses | 2,000,000 | 2,000,000 | 2,000,000 |
| 5 | Power / Electric Equipment | 5,255,000 | - | - |
| 6 | School operational equipment | 719,000 | - | - |
| 7 | Vehicles | 1300000 | - | - |
| 8 | Hostel Facility | 3,100,000 | - | - |
| 9 | Internet Bandwidth | 666666.6 | 666666.6 | 666666.6 |
| 10 | Utility Bills | 333333.3 | 333333.3 | 333333.3 |
| 11 | POL | 300000 | 300,000 | 300,000 |
| 12 | Other Service Rendered | 166666.6 | 166666.6 | 166666.6 |
| 13 | Office Stationary | 100000 | 100,000 | 100,000 |
| 14 | Repair of Vehicle | 50000 | 50000 | 50000 |
| 15 | Computer Stationary | 66666.6 | 66666.6 | 66666.6 |
| 16 | Contigencies | 30000 | 30000 | 30,000 |
| 17 | Advertismenet/Publicity | 166666.6 | 166666.6 | 166666.6 |
| 18 | Workshop/Seminars | 166666.6 | 166666.6 | 166666.6 |
| 19 | TA/DA | 66666.6 | 66666.6 | 66666.6 |
| 20 | Maiantenance if Generator | 66666.6 | 66666.6 | 66666.6 |
| 22 | Secuirty Walk Through Metal Detector | 500,000 |  |  |
|  | Total (in Rupees) | 52185999.5 | 9446999.5 | 9446999.5 |
|  | Total (in Million) | 52.185 | 9.446 | 9.446 |